# Guitarify v1.0 — Production-Grade Scope & Execution Plan

# Context & Core Upgrade Philosophy

The original PRD mixed a shippable application with multi-year PhD research (3D video hand-tracking, JEPA foundation models, AI conversational teacher), while the initial stripped-down v1 plan over-corrected by cutting features that real guitarists actually need (full-band stem isolation, chord symbols, expressive techniques, rhythm/bar lines, harmonic ghost-note suppression, and Guitar Pro export).

This updated master plan bridges that gap: it defines a local, modular Python system (CLI + FastAPI Studio UI) powered by specialized, lightweight audio neural networks and dynamic programming that transforms either a clean guitar recording OR a full-band music video/song into an accurate, bar-aligned, expressive guitar tablature (.gp5, ASCII, MIDI, JSON) with full scientific benchmarking.

# 1. Reality Check — What Is Actually in C:\guitarify Today

| Finding | Evidence | Implication |
| --- | --- | --- |
| Further along than PRD | Basic Pitch 0.4.0 already run; evaluation/evaluate_bp.py (Hungarian matching), fp_analysis.py, results.csv exist | PRD status is stale; basic single-file ingestion and pitch evaluation exist |
| Full GuitarSet is local | 360 WAV (GuitarSet/audio-play, mono-mic) + 360 JAMS | Full 6-fold cross-validation across all 360 files is immediately possible |
| Current result is N=1 | results.csv: Precision 0.65 / Recall 0.87 / F1 0.75 on 71 notes (1 file); 33 False Positives | Precision (overtone/harmonic ghost notes and string squeaks) is the #1 accuracy bottleneck to solve |
| Rich JAMS Ground Truth | JAMS files contain: (1) 6 per-string note_midi (data_source "0".."5"), (2) continuous pitch_contour per string, (3) chord labels, and (4) beat_position grids | Gives us ground truth for strings/frets, bends/vibrato contours, chord symbols, and bar/beat tracking with zero manual labeling |
| No project hygiene | No git, no pyproject.toml, 45k-file venv inside root, hardcoded paths, no unit tests | Fix immediately in Milestone 0 |
| Hardware & Toolchain | Python 3.11.9, Ryzen 5 7600X, 15 GB RAM, AMD RX 7700 XT, Node 24 | Use PyTorch + onnxruntime-directml so the RX 7700 XT accelerates stem separation and TabNet on Windows natively |

# 2. What Separates a "High-School Toy Tabber" from a Reliable Production Tool

Most hobby guitar transcription repos fail immediately on real recordings. Guitarify v1.0 specifically engineers around the 6 failure modes of toy transcribers:

| Toy Transcriber Failure Mode | Guitarify Production Fix | How It Works & How We Validate It |
| --- | --- | --- |
| 1. The "33 False Positives" Ghost-Note Plague (Basic Pitch triggers on 12th-fret octave overtones, sympathetic open strings, and fret squeaks) | Harmonic Sieve & Transient Verification Filter | Suppresses simultaneous notes at +12/+19 semitones that share the fundamental's decay envelope and lack an independent pluck transient or TabNet string posterior; filters <45 ms non-harmonic fret squeaks. Evaluated via FP reduction on GuitarSet. |
| 2. "Solo-Only / Clean-Mic Only" Limitation (Fails on music videos, backing tracks, or electric guitar with amp tone) | Stage 0: 6-Stem Isolation (BS-RoFormer SW) + Amp-Tone Augmentation | Strips vocals, drums, bass, and keys from .mp4/.mp3/YouTube audio (9.05 dB Guitar SDR); trains TabNet with simulated amp overdrive, cab IRs, and room reverb so electric guitars work reliably. |
| 3. Sterile Fret Numbers (5 - 7 - 9) (Misses how a guitarist actually plays the notes and ignores chords) | Polyphonic Chord Naming + Expressive Techniques (h, p, /, b, ~, PM) | Extracts continuous pitch contours and onset ratios after Viterbi string assignment to label hammer-ons, pull-offs, slides, bends, vibrato, and palm mutes, plus chord symbols (Am7, Gmaj7) above the staff. |
| 4. Unreadable Millisecond Spacing (Dumps notes by raw seconds with no rhythm, tempo, or bar lines) | Beat/Downbeat Grid Quantizer + Dual Timestamps | Detects BPM and beat grid (librosa/BeatNet), snaps display notes to 16th/triplet subdivisions with bar lines (¦), and validates against GuitarSet beat_position annotations while keeping exact millisecond sync for playback. |
| 5. Crashes on Drop-D, Eb, or Capo Songs (Assumes every guitar is tuned to E2 A2 D3 G3 B3 E4 at 440 Hz) | Sub-Semitone Pitch Normalization + Decoder-Likelihood Tuning/Capo Finder | Corrects detuned guitars (estimate_tuning) and evaluates top tunings (Standard, Drop D, Eb, D Standard, DADGAD) + Capo 0–7 by picking the hypothesis that eliminates out-of-range lows and minimizes Viterbi hand-stretch cost. |
| 6. Inconsistent Fingering on Repeated Riffs (Tabs the same chorus riff three different ways across the song) | Self-Similarity Riff Consensus + .gp5 Guitar Pro Export | Detects repeated 2–4 bar riff blocks via chroma recurrence and pools TabNet probabilities so repeated riffs get identical canonical fingerings. Exports native .gp5 (via pyguitarpro) alongside ASCII, MIDI, and JSON. |

# 3. Final Feasibility & Scope Matrix (v1.0)

| Feature / Component | Technical Verdict | v1.0 Status |
| --- | --- | --- |
| Stage 0: Video/Song Guitar Isolation (ffmpeg + BS-RoFormer SW / htdemucs_6s) | Achievable via audio-separator; 9.05 dB SDR on guitar stem; DirectML GPU acceleration on RX 7700 XT | v1 Core (--isolate-guitar) |
| Stage 1: Pitch + Continuous Contour Extraction (Basic Pitch ONNX + Harmonic Sieve) | Pretrained (<1 MB); adding Overtone/Squeak Post-Filter fixes the 0.65 Precision bottleneck | v1 Core |
| Stage 2: String/Timbre Neural Model (TabNet CRNN in PyTorch) | Trains on 360 GuitarSet CQT caches + electric/amp augmentations in <45 mins on CPU/DirectML | v1 Core |
| Stage 3: Biomechanical Chord-Level Viterbi Decoder | Evaluates 1-to-6 note polyphonic states with hand-span, shift, and finger-assignment costs | v1 Headline |
| Stage 4: Polyphonic Chord Symbol Naming (Am7, Dsus4, G/B) | Template + bass-note voicing matcher over active Viterbi states; validated on 360 GuitarSet JAMS chord labels | v1 Core |
| Stage 5: Expressive Technique Detection (h, p, /, b, ~, PM, <12>) | Post-Viterbi DSP pitch-contour/onset physics + supervised classifier benchmarked on IDMT-SMT-Guitar & Guitar-TECHS | v1 Headline |
| Stage 6: Rhythm Grid, Bar Lines & Riff Consensus | Beat/downbeat tracking + self-similarity pooling for repeated riffs; validated on GuitarSet beat_position | v1 Core |
| Stage 7: Auto-Tuning / Capo Inference & Confidence Calibration | Cents-offset correction + multi-tuning Viterbi likelihood ranker; temperature-scaled ECE confidence flags | v1 Core |
| Stage 8: Practice Web Studio & .gp5 / ASCII / MIDI Export | FastAPI + Canvas UI: 3-stem mixer (Full / Guitar / Backing), live 2D fretboard with finger numbers (1–4), Click-to-Lock re-decoding, and pyguitarpro .gp5 export | v1 Core |
| 3D Video Hand-Tracking / JEPA Foundation Model / AI Chatbot Teacher | Unvalidated, lacks paired datasets, distracts from core transcription reliability | Cut Permanently |

# 4. Upgraded System Architecture & Repository Layout

## End-to-End Pipeline Architecture

- Ingestion & Stage 0 (preprocess/): Accepts .wav/.mp3/.mp4. Extracts audio via ffmpeg. If --isolate-guitar is enabled, runs BS-RoFormer SW (producing guitar.wav and backing_track.wav), applies an RMS bleed gate, and runs estimate_tuning for sub-semitone pitch correction.

- Dual Neural Front-End (transcribe/):

  - Basic Pitch + Harmonic Sieve: Outputs polyphonic note events (pitch, t0, t1, onset_conf), continuous 3-bin/semitone pitch contours, and suppresses octave/fifth overtone ghosts and <45 ms fret squeaks.

  - TabNet (PyTorch CRNN): Processes 84-bin CQT frames to output per-frame string/fret probability distributions P(string, fret | frame).

- Biomechanical & Structural Solver (tab/):

  - Tuning/Capo Scanner: Checks if lowest notes or open-string sustain patterns strongly favor Drop D, Eb, D Standard, or a Capo.

  - Riff Consensus & Chord-Level Viterbi: Pools posteriors across repeated riff sections and solves for the globally optimal sequence of single notes and 6-string chords using biomechanical transition costs (fret span <= 5, position shift penalty, Anatomical Finger 1–4 assignment).

- Musical Intelligence (intelligence/):

  - Chord Symbol Namer: Maps polyphonic voicings + bass notes to chord labels (Cmaj7, E7#9) aligned to beats.

  - Technique Classifier: Evaluates same-string transitions, onset-spike ratios, and continuous pitch contours (plus IDMT-SMT-Guitar CQT classifier) to attach h, p, /, \, b, r, ~, PM, and <harm> tokens.

  - Beat Quantizer: Aligns events to detected BPM/beats for bar-line rendering and .gp5 export.

- Interfaces (cli.py, web/, export/): Outputs .gp5 (Guitar Pro 5), bar-aligned ASCII .txt, pitch-bend .mid, .json, and serves the local FastAPI interactive studio.

## Repository Structure

guitarify/

pyproject.toml  README.md  LICENSE  .gitignore  docs/

src/guitarify/

data/

guitarset.py          # JAMS loader: notes, strings, pitch_contour, chords, beats

idmt_techniques.py    # Loader for IDMT-SMT-Guitar / Guitar-TECHS technique clips

augment.py            # Amp overdrive, cab IR, EQ, and noise augmentation for TabNet

preprocess/

separate.py           # Stage 0: ffmpeg video/audio extraction + BS-RoFormer / Demucs

tuning.py             # Cents offset correction + Drop-D / Eb / Capo likelihood scanner

sieve.py              # Harmonic overtone (+12/+19 st) and fret-squeak suppression filter

transcribe/

basic_pitch.py        # Wrapper extracting notes, onset spikes, and continuous contours

tabnet.py             # PyTorch CRNN model (6 strings x 21 classes) with DirectML support

tab/

candidates.py         # Polyphonic chord-state enumeration & span pruning

costs.py              # Biomechanical transition costs + finger (1-4) assignment

decode.py             # Constrained Chord-Viterbi + Riff self-similarity consensus

tunings.py            # Standard, Drop D, Eb, D Standard, Drop C, DADGAD + Capo 0-7

intelligence/

chords.py             # Polyphonic chord symbol recognizer (mir_eval compatible)

techniques.py         # Contour DSP + IDMT classifier for h, p, /, \, b, ~, PM

rhythm.py             # Beat/downbeat tracking & 16th/triplet bar-line quantizer

eval/

metrics.py            # mir_eval multipitch, Tab P/R/F1, TDR, Chord acc, Technique F1

calibration.py        # Temperature scaling, ECE, and uncertainty flag-precision curves

benchmark.py          # Single-command reproducible benchmark runner with bootstrap CIs

export/

guitarpro.py          # Native .gp5 exporter via pyguitarpro (notes, techniques, bars)

ascii_tab.py          # Bar-aligned ASCII tab renderer with chord headers & techniques

midi.py               # Multi-channel MIDI exporter (1 channel per string + pitch bends)

cli.py                  # guitarify transcribe in.mp4 --isolate-guitar --format gp5

web/

api.py                # FastAPI endpoints (/transcribe, /redecode, /stems)

static/               # Canvas TAB + Live 2D Fretboard + 3-Stem Mixer (Full/Guitar/Backing)

tests/  experiments/  notebooks/

# 5. Upgraded Milestones & Exit Gates (Solo Execution Plan)

| # | Milestone | Key Deliverables | Strict Exit Gate |
| --- | --- | --- | --- |
| M0 | Repo Hygiene & GPU Setup (1–2 d) | git init, .gitignore, pyproject.toml, clean .venv, onnxruntime-directml + PyTorch setup for RX 7700 XT, pytest skeleton | pip install -e . and pytest pass on clean checkout; DirectML device verified |
| M1 | Full Dataset Loader & Multi-Metric Harness (3 d) | guitarset.py loading all 360 JAMS (notes, strings, pitch_contour, chord, beat_position); player folds 00–05; metrics.py + docs/METRICS.md | All 360 files load with 0 <= fret <= 21 assertion; unit tests pass for pitch, tab, chord, and beat metrics |
| M2 | Baselines + Harmonic Ghost-Note Sieve (3 d) | Run Basic Pitch across all 360 files; build error taxonomy; implement sieve.py (overtone & fret-squeak filter) | Full 360-file baseline table with CIs; sieve.py demonstrably improves Precision over raw Basic Pitch (0.65 -> >0.80) without tanking Recall |
| M3 | Biomechanical Chord-Viterbi + Tuning/Riff Solver (5 d) | Polyphonic chord-state Viterbi (decode.py), finger 1..4 assignment, learned vs. biomechanical transition costs, tuning.py (Drop-D/Capo inference), riff consensus | Oracle pitch test: GT pitches into Viterbi clearly beats lowest-fret baseline on string/fret accuracy; accurately recovers simulated Drop-D/Capo test cases |
| M4 | Tone-Robust TabNet CRNN (5–6 d) | PyTorch CRNN on cached CQT with augment.py (electric overdrive/cab IR/reverb); 6-fold player CV | Matches published TabCNN benchmark (~0.75 Tab F1 on clean GuitarSet) and maintains >0.60 F1 on augmented electric tone validation |
| M5 | Fusion, Chords, Techniques & Rhythm (6–7 d) | Combine TabNet emissions + Chord-Viterbi; add chords.py (chord symbols), techniques.py (h, p, /, b, ~, PM via contours + IDMT-SMT-Guitar), rhythm.py (bar lines), and ECE calibration | Complete ablation table across all 360 GuitarSet files + Chord Accuracy row + Technique P/R/F1 benchmark table on IDMT-SMT-Guitar / GuitarSet contours |
| M6 | Stage 0 Stem Isolation & Pro Exporters (.gp5) (3–4 d) | separate.py (ffmpeg + BS-RoFormer SW / htdemucs_6s with bleed gating); guitarpro.py (.gp5 export), multi-channel MIDI, and bar-aligned ASCII | End-to-end CLI turns a full-band .mp4 music video into a valid .gp5 file that opens cleanly in Guitar Pro / TuxGuitar with bars, chords, and techniques |
| M7 | Interactive Practice Studio Web App & v1.0 Release (6–8 d) | FastAPI + Canvas UI: 3-stem audio mixer (Full / Isolated Guitar / Backing Track), live 2D fretboard diagram showing fingers 1–4, confidence highlighting, Click-to-Lock re-decode, A–B loop by riff section, README + Docker | 3 unseen test cases (1 acoustic fingerstyle, 1 electric riff with bends/slides, 1 full-band music video) transcribe, play back in sync, re-decode on click, and export to .gp5 |

# 6. Verification & Benchmark Suite (What Makes the Repo Undeniable)

Running python -m guitarify.eval.benchmark --all will output four reproducible Markdown tables directly into docs/RESULTS.md:

- Table 1 — Multipitch & Tablature Ablation (360 GuitarSet files, 6-fold Player CV): Raw Basic Pitch vs. Basic Pitch + Harmonic Sieve vs. Lowest-Fret vs. Biomechanical Chord-Viterbi vs. TabNet Alone vs. Guitarify Fusion + Riff Consensus.

- Table 2 — Musical Intelligence Benchmark: Chord Symbol Accuracy (mir_eval.chord on 180 GuitarSet _comp tracks) and Beat/Bar Alignment F-measure (mir_eval.beat).

- Table 3 — Expressive Technique P/R/F1: Evaluated on IDMT-SMT-Guitar + GuitarSet contour-derived bends/vibratos across Hammer-on, Pull-off, Slide, Bend, Vibrato, and Palm Mute.

- Table 4 — Calibration & Human-in-the-Loop Gain: Expected Calibration Error (ECE) + how many neighbor errors are automatically fixed when a user locks 1 low-confidence note in Constrained Viterbi.

# 7. Immediate Next Step (Execution Kickoff)

Execute Milestone 0 + Milestone 1: initialize Git and pyproject.toml, configure onnxruntime-directml + PyTorch in a clean .venv, implement src/guitarify/data/guitarset.py (extracting notes, strings, contours, chords, and beats across all 360 files), and run the pytest verification suite.